## Slide 1: Project Management
Chapter 24
Punjab University College of Information Technology

## Slide 2: Management Spectrum Overview
P
E
O
P
L
E
P
R
O
D
U
C
T
P
R
O
C
E
S
S
P
R
O
J
E
C
T
The Management Spectrum
  Effective software project management focuses on four P’s

## Slide 3: People
People
  People factor is important
  People Capability Maturity Model: it defines the following key practice areas for software people
    Staffing
    Communication and coordination
    Work environment
    Performance management
    Training
    Competency analysis and development
    Career development workgroup development
    Team/culture development

## Slide 4: People
The Stakeholders (categorized into five constituencies)
  Senior manager (define business issues)
  Project managers (who plan, motivate, organization and control)
  Practitioners (who deliver technical skills that are necessary to engineering a product)
  Customer (who specify requirements for the software to be engineered)
  End users (who interaction with software after release)
Senior Managers
PM
Practitioners

## Slide 5: People
Team Leaders
  Project management is a people intensive activity
  So, competent practioners often make poor team leaders
MIO model for successful team leaders
  Motivation (ability to encourage)
  Organization (mold existing processes or invent new ones)
  Ideas or innovation (encourage to be creative )

## Slide 6: People
Software Team (factors to be considered for planning team structure)
7 project factors:
  Difficulty of the problem to be solved
  Size of program (lines of code/ function points)
  Team lifetime (Time the team will stay together)
  Degree to which problem can be modularized
  Required quality and reliability of system
  Regidity of delivery date
  Degree of communication required

## Slide 7
P
R
O
D
U
C
T

## Slide 8: Product
The term product includes any software that is to be built at the request of others
Before project planning consider
  Product objective, What (with out identify How)
  Alternative solutions (select “best” approach given the constraints)
  Identify technical and management constraints & behavior and charactrize product
  Scope ->

## Slide 9: Product
Software Scope
  Context, how software will fit into a larger system, or product
  Information objectives, input data objects and output data objects
  Function and performance, to transform input data into output
Without it, it is impossible to define reasonable and accurate
  estimates of cost
  Effective assessment of risk
  Realistic breakdown of project tasks
  Indication of progress

## Slide 10
P
R
O
C
E
S
S

## Slide 11: Process
Your team must decide which process model is most appropriate for
  Customer and the people who do the project
  The charactristic of the product itself
  The project environment in which software team works
Melding/merging the Product and the Process

## Slide 12
Melding the Product and the Process

## Slide 13
P
R
O
J
E
C
T

## Slide 14: Project
10 signs that indicate project in a jeopardy
  Software people do not understand customer’s needs
  Product scope is poorly defined
  Changes are managed poorly
  Choosen technology changes
  Business needs change
  Deadlines are unrealistic
  Users are resistant
  Sponsorship is lost
  Team lacks people with approproate skills
  Managers avoid best practices and leassons learned

## Slide 15: Project
Five common sense approaches to software projects
  Start on the right foot (work hard to understand problem and plan)
  Maintain momentum (noramally good start and then slows)
  Track progress
  Make smart decision (“keep it simple”, use componenets, easy to interact interfaces)
  Conduct a postmortem analysis (extract lessons learnt for each project, use them next time!)

## Slide 16: Conclusion
Software Project Management is an umbrella activity within software engineering
It begins before any technical activity is initiated and continues throughout the definition, development, and support of computer software
Four P’s have substantial influence on software project management
The PM activity encompasses measurements and metrics, estimation, risk analysis, schedules, tracking and control.